PHASE 4

PROJECT PLANNING PHASE

| Date | 27/09/2026 |
| --- | --- |
| Team ID | SWTID-2026-9624 |
| Project Name | AI FAQ Assistant |
| Maximum Marks | 4 Marks |

1. Development Methodology

The project was executed using an Agile / Scrum approach, broken into four sprints of approximately one week each. Each sprint delivered a working, independently testable increment of the API, verified using Thunder Client before moving to the next sprint.

2. Sprint Planning

| Sprint | Functional Requirement | User Story | Story Points | Priority |
| --- | --- | --- | --- | --- |
| Sprint 1 | Project setup, DB connection, User model | As a developer, I want the project scaffold and MongoDB connection ready so the team can build features on top of it. | 5 | High |
| Sprint 1 | FR-1, FR-2, FR-3 (Auth) | As a user, I want to register, log in and view my profile securely. | 8 | High |
| Sprint 2 | FR-4, FR-5 (Create / Read FAQ) | As a user, I want to add and view FAQ entries. | 8 | High |
| Sprint 2 | FR-6, FR-7 (Update / Delete FAQ) | As a user, I want to edit or remove an FAQ entry I no longer need. | 5 | Medium |
| Sprint 3 | FR-8 (AI-generated answer) | As a user, I want an AI-generated answer when no FAQ exists for my question. | 8 | High |
| Sprint 4 | FR-9 (Error handling), API testing, documentation | As a developer, I want consistent error responses and a tested, documented API ready for submission. | 8 | Medium |

3. Sprint Delivery Schedule

| Sprint | Total Story Points | Duration | Key Deliverable | Status |
| --- | --- | --- | --- | --- |
| Sprint 1 | 13 | Week 1 | Project scaffold + Auth APIs (register, login, profile) | Completed |
| Sprint 2 | 13 | Week 2 | FAQ CRUD APIs (create, list, update, delete) | Completed |
| Sprint 3 | 8 | Week 3 | Gemini AI integration (geminiService.js + /api/ai/generate) | Completed |
| Sprint 4 | 8 | Week 4 | Error-handling middleware, Postman collection, final testing | Completed |

4. Milestones

- Milestone 1: Repository initialised, MongoDB connected, server running on port 5000.

- Milestone 2: JWT-based authentication fully functional and tested.

- Milestone 3: FAQ CRUD module complete and integrated with authentication.

- Milestone 4: Gemini API successfully integrated for AI-generated answers.

- Milestone 5: Full regression test pass using the Postman collection; project documentation completed.

5. Team & Resource Plan

Roles were distributed across backend API development, database/schema design, AI-service integration, and testing/documentation — with all members cross-reviewing each sprint's output before merging.